PROCESS DOCUMENTATION

Number System Converter App - Process Documentation

1. Project Goals:

- Provide a user-friendly and efficient tool for number system conversions.

- Support common number systems: Binary, Decimal, Hexadecimal, and Octal.

- Offer a clear and intuitive user interface (UI) and user experience (UX).

- Be easily deployable on both Android and iOS platforms.

- Ensure accurate and reliable conversion results.

2. Target Audience:

- Students studying computer science, mathematics, and related fields.

- Software developers and engineers who work with binary and hexadecimal representations.

- Anyone needing to convert between different number systems.

3. Supported Number Systems:

- Binary (Base-2): Uses digits 0 and 1.

- Decimal (Base-10): Uses digits 0-9.

- Hexadecimal (Base-16): Uses digits 0-9 and letters A-F.

- Octal (Base-8): Uses digits 0-7.

4. Functional Requirements:

Input: User can enter a number in any of the supported number systems.

- Selection: User selects the source number system (from, e.g., Decimal) and the target number system (to, e.g., Binary).

- Conversion: The application accurately converts the input number to the selected target number system.

- Display: Display the converted number in the target number system.

- Error Handling: Handle invalid input (e.g., non-binary characters entered in binary mode) and display informative error messages.

- Clear Button: Allows clearing the input field for a fresh calculation.

- User Interface (UI): User-friendly and intuitive design, clear labels, and accessible elements.

- Platform Compatibility: Seamlessly works on both Android and iOS devices.

5. Non-Functional Requirements:

- Performance: Conversions should be performed quickly and efficiently.

- Reliability: The app must be reliable and provide accurate results.

- Usability: The app should be easy to use and understand.

- Maintainability: The codebase should be well-structured and easy to maintain.

- Security: Data is not considered sensitive, therefore, minimal security considerations apply.

- Cross-Platform Compatibility: The app must render similarly on both Android and iOS devices.

6. Technology Stack & Development Process:

- Framework: React Native (preferred) for cross-platform development.  This allows us to write code once and deploy it to both platforms.

- Programming Language: JavaScript (with React Native) or Dart (w.

- IDE:  VS Code, IntelliJ IDEA, or similar IDE with the necessary extensions.

- Version Control: Git, hosted on GitHub, GitLab, or Bitbucket.

- Build & Deployment Tools:  React Native CLI (if using React Native), Android Studio, Xcode, Google Play Console, Apple App Store Connect.

- Testing: Unit tests and UI tests will be implemented to ensure functionality.

- Deployment Pipeline:  Automated build and deployment pipelines for each platform (Android and iOS).

Development Process: Agile methodology with sprints.  Regular code reviews and testing.

7. Application Architecture (Conceptual):

[UI Layer (Platform-Specific)]   <---  React Native/Flutter component rendering -->  [UI Layer (Platform-Independent)]

|

V

[Number System Conversion Logic (Platform-Independent)]  <-- Algorithms/Functions --> [Error Handling]

UI Layer (Platform-Specific): This layer will interact with the device's native components for UI rendering.

UI Layer (Platform-Independent):  The user interface elements, layouts, and components will be defined using React Native or Flutter.

Number System Conversion Logic (Platform-Independent):  This layer contains the core logic for number system conversion using algorithms.

Error Handling: Handles input validation, conversion errors, and user-facing messages.

8. Development Process (Detailed):

- Phase 1:

Requirements Gathering and Planning:

Detailed requirements specification (already provided).

Choose between React Native and Flutter and set up development environment.

Create a project repository and establish version control.

Design the user interface and user experience (wireframes, mockups).

- Phase 2:

Development and Implementation (Iterative):

Sprint 1:

Implement the Input Field, Conversion Result, and Number System Selector UI components.

Implement the core number conversion functions (decimal to binary, decimal to hexadecimal, etc.) in `converters.js`.

Implement basic input validation in `validators.js`.

Create the main `App.js` and integrate all components.

Implement basic error handling.

Write unit tests for conversion and validation functions.

Sprint 2+:

Implement conversions between all number systems (including binary to hex, etc.)

Refine the UI/UX.

Implement the "Clear" button functionality.

Enhance error handling.

Add UI tests.

Iterate with feedback and testing.

- Phase 3:

Testing and Quality Assurance:

Perform thorough unit testing, UI testing, and integration testing.

Conduct manual testing on both Android and iOS.

Address bugs and issues found during testing.

- Phase 4:

Deployment:

Prepare builds for both Android and iOS.

Follow the deployment steps outlined in Section 12.

Monitor app performance after deployment.

Phase 5: Maintenance and Updates:

Address user feedback and bug reports.

Implement new features (e.g., history, theme options).

Update dependencies and maintain the code base.

9. Version Control (Git):

Use Git for version control.

Commit frequently with descriptive commit messages.

Use branches for new features and bug fixes.

Create pull requests for code review before merging into the main branch.

Regularly push and pull changes from the remote repository.

10. Communication and Collaboration:

Use a project management tool (e.g., Jira, Trello) to track progress and tasks.

Regularly communicate with team members.

Conduct code reviews to maintain code quality.

Use a communication platform (e.g., Slack, Microsoft Teams) for easy and efficient communication.

11.  Deployment Process Summary: (as referenced in section 12 of the Program Documentation.)

Android:

1. Generate a signed APK or App Bundle using React Native CLI or Android Studio.

2. Create an app in Google Play Console.

3. Upload the APK/AAB.

4. Fill in app information.

5. Set up release tracks (internal, closed, open, production).

6. Release the app.

iOS:

1. Build an IPA file using Xcode.

2. Create an app record in App Store Connect.

3. Upload the IPA.

4. Complete app information in App Store Connect.

5. Set up TestFlight (beta testing, optional).

6. Submit the app for review.

7. Release the app.

12.  Contingency Planning:

Delays: If development falls behind schedule, prioritize essential features and consider postponing less critical ones.

Technical Issues: Have a plan for dealing with technical challenges, such as unexpected bugs or dependency conflicts.

Team Changes: If team members leave or are unavailable, reallocate tasks and adjust the schedule accordingly.